Front-End Developer 1(Neeraj Mangal and Amandeep Singh)

Front-End Developer 2(Tanisha Bagora)

Backend Developer1(Aditya yadav)

Backend Developer2(Saumya Katiyar)

Sprint 1 (20Dec2024 – 30Dec2024)

Front-End Developer 1 (React.js)

Responsibilities:

- Convert the Figma designs into a responsive React.js application.

- Implement components for navigation, user authentication (login, registration, password reset), and static pages.

- Integrate API endpoints for data fetching and form submissions.

Key Focus: Ensure the UI is intuitive and matches the design specifications.

Tasks:

- Implement the navigation bar as per the Figma design.

- Develop the user authentication components (login, registration, password reset).

- Integrate API endpoints for user authentication.

- Ensure the application is responsive and matches the design specifications.

Front-End Developer 2 (React.js)

Responsibilities:

- Implement components for forum and notifications.

- Integrate API endpoints for displaying and managing forum posts and notifications.

Key Focus: Ensure the UI is functional and integrates smoothly with backend services.

Tasks:

- Implement the forum section where users can create posts and comments.

- Integrate API endpoints for forum posts and comments.

- Develop a notifications system that displays real-time alerts and messages to users.

- Ensure the UI is consistent and user-friendly.

Back-End Developer 1 (Spring Boot)

Responsibilities:

- Develop RESTful APIs based on the defined API flow.

- Implement business logic for handling user management, appointment management, authentication, and notification systems.

- Ensure secure and efficient database interactions.

Key Focus: Ensure the backend is robust, secure, and scalable.

Tasks:

- Set up the project structure in Spring Boot.

- Implement CRUD operations for appointments.

- Develop the user management API (CRUD operations for user profiles).

- Implement security measures for user authentication (MFA, OAuth).

- Create endpoints for sending and retrieving notifications.

- Ensure efficient database interactions and data integrity.

- Use Kafka for real-time appointment notifications and updates.

Back-End Developer 2 (Spring Boot)

Responsibilities:

- Implement business logic for forum management and profile management.

- Integrate Cloudinary for image handling.

Key Focus: Ensure seamless integration of backend services and third-party tools.

Tasks:

- Implement endpoints for managing pet profiles and medical histories.

- Develop endpoints for forum posts and comments.

- Integrate Cloudinary for image upload, retrieval, and transformation.

Project Management and Approach

1. Agile Methodology

- Break down the project into sprints (2 weeks each).

- Conduct regular stand-up meetings (daily or every other day) to track progress and address blockers.

- Use a project management tool like Jira or Trello to manage tasks and track progress

2. Define Clear Milestones

Sprint 1 (20Dec2024 - 30Dec2024):

- Front-End Developer 1: Set up project structure, implement navigation, user authentication, and static pages of the website.

- Front-End Developer 2: Implement forum management and notifications.

- Back-End Developer 1: Set up project structure, implement user management API/Authentication API.

- Back-End Developer 2: Implement forum management API and profile management API.

Sprint 2 (1Jan2025 - 16Jan2025):

- Front-End Developer 1: Develop components for profile management and integrate APIs.

- Front-End Developer 2: Implement forum and pet management components.

- Back-End Developer 1: Implement forum management API and notification system.

- Back-End Developer 2: Develop forum management API and integrate Kafka for notifications.

3. Code Reviews and Testing

- Conduct regular code reviews to ensure code quality and maintainability.

- Implement unit tests and integration tests to catch issues early.

4. Continuous Integration/Continuous Deployment (CI/CD)

- Set up a CI/CD pipeline to automate testing and deployment.

- Use tools like Jenkins, GitHub Actions, or GitLab CI for automation.

5. Documentation

- Maintain clear and updated documentation for the codebase, APIs, and any integration setups.

- Ensure everyone on the team has access to the documentation and knows how to use it.

- Frontend(React.js)

src/

├── assets/

│   ├── images/

├── components/

│   ├── common/

│       ├── Button.js

│       ├── InputField.js

│   ├── layout/

│       ├── Header.js

│       ├── Navigation.js

│   ├── auth/

│       ├── Login.js

│       ├── Register.js

│       ├── PasswordReset.js

│   ├── dashboard/

│       ├── Dashboard.js

│   ├── appointments/

│       ├── AppointmentList.js

│       ├── AppointmentForm.js

│   ├── forum/

│       ├── ForumList.js

│       ├── ForumPost.js

│   ├── notifications/

│       ├── NotificationList.js

├── hooks/

│   ├── useAuth.js

│   ├── useFetch.js

├── pages/

│   ├── HomePage.js

│   ├── LoginPage.js

│   ├── RegisterPage.js

│   ├── PasswordResetPage.js

│   ├── DashboardPage.js

│   ├── AppointmentPage.js

│   ├── ForumPage.js

│   ├── NotificationPage.js

├── services/

│   ├── api.js

│   ├── authService.js

│   ├── appointmentService.js

│   ├── forumService.js

│   ├── notificationService.js

├── utils/

│   ├── validators.js

│   ├── helpers.js

├── App.js

├── index.js

Explanation of Each Folder:

1. assets/:

images/: Store all image assets.

2. components/:

common/: Common reusable components like buttons and input fields.

layout/: Layout components like header and navigation.

auth/: Components related to authentication (login, register, password reset).

dashboard/: Components for the user dashboard.

appointments/: Components for managing appointments.

forum/: Components for forum posts and comments.

notifications/: Components for notifications.

3. hooks/:

Custom hooks for managing state and side effects.

4. pages/:

Main pages of the application that use components to create complete views.

5. services/:

Service files for managing API requests and business logic.

6. utils/:

Utility functions and helpers.

7. App.js:

Main application component that sets up routing and global settings

8. index.js:

Entry point of the React application, renders the App component.

- Backend(Spring Boot)

src/

├── main/

│   ├── java/

│       └── com/

│           └── petcareconnect/

│               ├── config/

│                   ├── SecurityConfig.java

│                   ├── KafkaConfig.java

│               ├── controller/

│                   ├── AuthController.java

│                   ├── UserController.java

│                   ├── AppointmentController.java

│                   ├── ForumController.java

│                   ├── NotificationController.java

│               ├── dto/

│                   ├── UserDto.java

│                   ├── AppointmentDto.java

│                   ├── ForumPostDto.java

│                   ├── NotificationDto.java

│               ├── entity/

│                   ├── User.java

│                   ├── Appointment.java

│                   ├── ForumPost.java

│                   ├── Notification.java

│               ├── exception/

│                   ├── CustomException.java

│                   ├── GlobalExceptionHandler.java

│               ├── repository/

│                   ├── UserRepository.java

│                   ├── AppointmentRepository.java

│                   ├── ForumPostRepository.java

│                   ├── NotificationRepository.java

│               ├── security/

│                   ├── JwtTokenProvider.java

│                   ├── CustomUserDetailsService.java

│               ├── service/

│                   ├── UserService.java

│                   ├── AppointmentService.java

│                   ├── ForumPostService.java

│                   ├── NotificationService.java

│               ├── util/

│                   ├── EmailUtil.java

│                   ├── SmsUtil.java

│               ├── PetCareConnectApplication.java

├── resources/

│   ├── static/

│   ├── templates/

│   ├── application.properties

├── test/

│   ├── java/

│       └── com/

│           └── petcareconnect/

│               ├── AuthControllerTest.java

│               ├── UserServiceTest.java

Explanation of Each Folder:

1. config/:

Configuration files for security, Kafka, and other settings.

2. controller/:

REST controllers for handling HTTP requests.

3. dto/:

Data Transfer Objects for passing data between layers.

4. entity/:

Entity classes representing database tables.

5. exception/:

Custom exceptions and global exception handlers.

6. repository/:

Repository interfaces for database interactions.

7. security/:

Security-related classes (e.g., JWT token provider, user details service).

8. service/:

Service classes containing business logic.

9. util/:

Utility classes for common tasks (e.g., email, SMS).

10. PetCareConnectApplication.java:

Main Spring Boot application class.

11. resources/:

Static resources, templates, and configuration files.

12. test/:

Test classes for unit and integration testing.

- Authentication Flow Diagram

- Forum Management Flow Diagram

- Appointment Management Flow Diagram

- Detailed Flow Diagram

- Database Schema

- API Endpoints

User Authentication and Management (Handled by Back-End Developer 1)

Register User

Endpoint: POST /api/v1/auth/register

Description: Registers a new user after email/SMS verification.

Request Body:

{

"username": "string",

"email": "string",

"password": "string",

"verificationCode": "string"

}

Response:

{

"message": "User registered successfully",

"userId": "string"

}

Send Verification Code

Endpoint: POST /api/v1/auth/send-verification

Description: Sends a verification code via email or SMS.

Request Body

{

"emailOrPhone": "string"

}

Response:

{

"message": "Verification code sent"

}

Login User

Endpoint: POST /api/v1/auth/login

Description: Authenticates a user and initiates MFA.

Request Body:

{

"username": "string",

"password": "string"

}

Response:

{

"token": "string",

"mfaRequired": true,

"userId": "string",

"roles": ["USER", "SPECIALIST", "ADMIN"]

}

OAuth Login (Google or GitHub)

Endpoint: POST /api/v1/auth/oauth/login

Description: Authenticates a user using Google or GitHub OAuth.

Request Body:

{

"provider": "google" // or "github"}

Response:

{

"token": "string",

"userId": "string",

"roles": ["USER", "SPECIALIST", "ADMIN"]

}

MFA Verification

Endpoint: POST /api/v1/auth/mfa

Description: Verifies the MFA code.

Request Body:

{

"userId": "string",

"mfaCode": "string"

}

Response:

{

"message": "MFA successful",

"token": "string"

}

Password Reset Request

Endpoint: POST /api/v1/auth/password-reset-request

Description: Sends a password reset link or code to the user's email or phone.

Request Body:

{

"emailOrPhone": "string"

}

Response

{

"message": "Password reset link/code sent"

}

Password Reset

Endpoint: POST /api/v1/auth/password-reset

Description: Resets the user's password using the reset link or code.

Request Body:

{

"resetToken": "string",

"newPassword": "string"

}

Response:

{

"message": "Password reset successful"

}

Get User Profile

Endpoint: GET /api/v1/users/{userId}

Description: Retrieves the user's profile details.

Roles: USER, SPECIALIST, ADMIN

Response:

{

"userId": "string",

"username": "string",

"email": "string",

"profileDetails": {

"fullName": "string",

"address": "string",

"phone": "string",

"avatarUrl": "string"

}}

Update User Profile

Endpoint: PUT /api/v1/users/{userId}

Description: Updates the user's profile details.

Roles: USER, SPECIALIST, ADMIN

Request Body:

{

"fullName": "string",

"address": "string",

"phone": "string",

"avatarUrl": "string"

}

Response:

{

"message": "Profile updated successfully"

}

Appointment Management (Handled by Back-End Developer 1)

Create Appointment

Endpoint: POST /api/v1/appointments

Description: Schedules a new appointment.

Roles: USER, SPECIALIST, ADMIN

Request Body:

{

"userId": "string",

"specialistId": "string",

"dateTime": "string",

"status": "string" // 'scheduled', 'completed', 'cancelled'}

Response:

{

"message": "Appointment scheduled successfully",

"appointmentId": "string"

}

Get Appointments

Endpoint: GET /api/v1/appointments

Description: Retrieves a list of appointments.

Roles: USER, SPECIALIST, ADMIN

Response:

[

{

"appointmentId": "string",

"userId": "string",

"specialistId": "string",

"dateTime": "string",

"status": "string"

}]

Update Appointment

Endpoint: PUT /api/v1/appointments/{appointmentId}

Description: Updates the details of an appointment.

Roles: USER, SPECIALIST, ADMIN

Request Body:

{

"dateTime": "string",

"status": "string"

}

Response:

{

"message": "Appointment updated successfully"

}

Delete Appointment

Endpoint: DELETE /api/v1/appointments/{appointmentId}

Description: Deletes an appointment.

Roles: USER, SPECIALIST, ADMIN

Response:

{

"message": "Appointment deleted successfully"

}

Forum Management (Handled by Back-End Developer 2)

Create Forum Post

Endpoint: POST /api/v1/forum/posts

Description: Creates a new forum post.

Roles: USER, SPECIALIST, ADMIN

Request Body:

{

"title": "string",

"content": "string",

"image": "file"

}

Response:

{

"message": "Forum post created successfully",

"postId": "string"

}

Get Forum Post:

Endpoint: GET /api/v1/forum/posts

Description: Retrieves a list of forum posts.

Roles: USER, SPECIALIST, ADMIN

Response:

[

{

"postId": "string",

"title": "string",

"content": "string",

"image": "string",

"createdAt": "string",

"author": {

"userId": "string",

"username": "string"

}

}]

Add Comment to Forum Post

Endpoint: POST /api/v1/forum/posts/{postId}/comments

Description: Adds a comment to a forum post.

Roles: USER, SPECIALIST, ADMIN

Request Body:

{

"authorId": "string",

"content": "string"}

Response:

{

"message": "Comment added successfully",

"commentId": "string"

}

Get Comments for Forum Post

Endpoint: GET /api/v1/forum/posts/{postId}/comments

Description: Retrieves comments for a specific forum post.

Roles: USER, SPECIALIST, ADMIN

Response:

[

{

"commentId": "string",

"authorId": "string",

"content": "string",

"createdAt": "string"

}]

Notification System (Handled by Back-End Developer 1)

Get Notifications:

Endpoint: GET /api/v1/notifications

Description: Retrieves a list of notifications for the user.

Roles: USER, SPECIALIST, ADMIN

Response:

[

{

"notificationId": "string",

"userId": "string",

"message": "string",

"readStatus": "boolean",

"createdAt": "string"

}]

Mark Notification as Read

Endpoint: PUT /api/v1/notifications/{notificationId}

Description: Marks a notification as read.

Roles: USER, SPECIALIST, ADMIN

Response:

{

"message": "Notification marked as read"

}

Pet Management (Handled by Back-End Developer 1)

Create Pet Profile

Endpoint: POST /api/v1/pets

Description: Adds a new pet profile.

Roles: USER

Request Body:

{

"ownerId": "string",

"name": "string",

"species": "string",

"breed": "string",

"age": "number",

"medicalHistory": "string"

}

Response:

{

"message": "Pet profile created successfully",

"petId": "string"

}

Get Pet Profiles

Endpoint: GET /api/v1/pets

Description: Retrieves a list of pet profiles for the user.

Roles: USER

Response:

[

{

"petId": "string",

"ownerId": "string",

"name": "string",

"species": "string",

"breed": "string",

"age": "number",

"medicalHistory": "string"

}]

Update Pet Profile

Endpoint: PUT /api/v1/pets/{petId}

Description: Updates a pet profile.

Roles: USER

Request Body:

{

"name": "string",

"species": "string",

"breed": "string",

"age": "number",

"medicalHistory": "string"}

Response:

{

"message": "Pet profile updated successfully"

}

Delete Pet Profile

Endpoint: DELETE /api/v1/pets/{petId}

Description: Deletes a pet profile.

Roles: USER

Response:

{

"message": "Pet profile deleted successfully"

}